LOTTE MART VN - ONLINE RENEWAL 2026

Test Plan — Part 1

[TE01]   ·   MART VN Online Renewal 2026   ·   v0.3   ·   2026-08-17

DOCUMENT CONTROL

| Document No. | MART-TE01-Test Plan-Part 1-v0.3-20260817.docx | Doc Code | TE01 |
| --- | --- | --- | --- |
| Project | MART VN Online Renewal 2026 | Version | v0.3 (Draft) |
| Owner | QC · Hien Nguyen (QC Owner) | Author / Date | Hien Nguyen / 2026-08-17 |
| Status | Draft | Classification | Confidential |

APPROVAL

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Prepared by — QC Team | Hien Nguyen |  |  |
| Reviewed by — Business Analyst |  |  |  |
| Approved by — Project Manager | Thai Bao Ngoc |  |  |

CHANGE HISTORY

| Version | Date | Author | Section | Description |
| --- | --- | --- | --- | --- |
| v0.1 | 2026-08-13 | Hien Nguyen | All | Master Test Plan created from the Part 1 Feature Baseline. Timeline, test environment and test tooling left as TBD. |
| v0.2 | 2026-08-14 | Hien Nguyen | All | Re-issued in the MART v3.0 document format (English only). RECIPE — AI Recipe Shopping removed from Part 1 scope; Part 1 is now 6 modules / 35 feature groups / 64 features. Open Items section added for every TBD. |
| v0.3 | 2026-08-17 | Hien Nguyen | 2, 11, 13 | Test scope extended with two screen-level sub-sections: 2.8 Smart Search (from MART-DE03-Smart Search Storyboard-Mobile App-v0.1-20260816) and 2.9 Simplified User Flow (from MART-AN02-SRS-Simplify User Flow-v0.1-20260814). Traceability 11.2 / 11.3 and Open Items extended accordingly. Document format unchanged — template v3.0. |

PURPOSE

This document is the consolidated Test Plan for the Part 1 scope of the MART VN Online Renewal 2026 programme. It defines the test objectives, scope, approach, environment, entry and exit criteria, schedule, risks and requirement traceability for the six Part 1 modules, and is the basis for authoring and executing the test cases recorded in TE02 Integration Test Result.

RELATED DOCUMENTS

·  AN01 Requirements Definition — requirement baseline per module.

·  MART Online Renewal 2026 Scope and Tasks — Part 1 feature baseline, source of the requirement list below.

·  DE03 Screen List & Design and DE04 UI Storyboard — screens referenced by the functional test cases.

·  MART-AN02-SRS-Simplify User Flow-v0.1-20260814 — screen-level requirement specification for the Simplified User Flow module; source of section 2.9.

·  MART-DE03-Smart Search Storyboard-Mobile App-v0.1-20260816 — screen-level storyboard for the Smart Search module; source of section 2.8.

·  TE02 Integration Test Result — execution results and defect status produced against this plan.

·  PM05 Issue & Risk Register — where test risks are escalated once they materialise.

TABLE OF CONTENTS

1.  Introduction & Test Objectives	3

2.  Scope	4

2.1  Scope Summary	4

2.2  AISCH — AI Search	4

2.3  AIREC — AI Recommendation	5

2.4  SUBS — Subscription Service	5

2.5  HOME — Personalized Homepage	5

2.6  SUF — Simplified User Flow	6

2.7  SOCIAL — Social Commerce	6

2.8  Smart Search — Screen-Level Test Scope  (AISCH detail)	6

2.8.1  Search modes in scope	6

2.8.2  Screen-level test scope	7

2.8.3  Rule-based test conditions	8

2.8.4  Out of scope for Smart Search	8

2.9  Simplified User Flow — Requirement-Level Test Scope  (SUF detail)	8

2.9.1  Business areas in scope	9

2.9.2  Process-flow test scenarios	9

2.9.3  Branch and negative test conditions	9

2.9.4  Business-rule assertion groups	10

2.9.5  Screen inventory	10

2.9.6  Non-functional requirements in scope	11

2.9.7  Out of scope for Simplified User Flow	11

2.10  Out of Scope	11

3.  Assumptions	11

4.  Dependencies	12

5.  Test Environment	12

6.  Test Approach	12

7.  Entry & Exit Criteria	13

7.1  Entry Criteria	13

7.2  Exit Criteria	13

8.  Test Schedule	13

9.  Risks & Mitigation	14

10.  Test Deliverables	14

11.  Requirements & Traceability	14

11.1  Part 1 modules — feature-level requirements	14

11.2  Smart Search — screen-level coverage  (source: DE03 Storyboard v0.1)	16

11.3  Simplified User Flow — requirement-level coverage  (source: AN02 SRS v0.1)	16

12.  Roles & Responsibilities	17

13.  Open Items	17

# 1.  Introduction & Test Objectives

This is the consolidated Test Plan for the six modules that make up Part 1 of the Feature Baseline: AISCH (AI Search), AIREC (AI Recommendation), SUBS (Subscription Service), HOME (Personalized Homepage), SUF (Simplified User Flow) and SOCIAL (Social Commerce). It summarises scope, approach, schedule, risk and requirement traceability at module and feature-group level.

Two of the six modules now have a screen-level specification. Smart Search is specified in MART-DE03-Smart Search Storyboard-Mobile App-v0.1-20260816 and the Simplified User Flow in MART-AN02-SRS-Simplify User Flow-v0.1-20260814. For those two modules the test scope in this plan is stated at screen and requirement level (sections 2.8 and 2.9); the remaining four modules stay at feature level until their own specifications are issued.

The objectives of this test effort are to:

Verify that each in-scope requirement, across all six modules, is correctly implemented and traceable to one or more executed test cases.

Confirm functional behaviour, input validation and business-rule enforcement under positive and negative conditions for every module.

Exercise boundary, exception and error-handling paths for every module.

Validate AI-generated and personalized output — relevance, ranking and recommendation accuracy — where a module includes such features.

Establish an execution-ready, auditable evidence trail for stakeholder sign-off across the whole Part 1 scope.

# 2.  Scope

## 2.1  Scope Summary

| Code | Module | Feature groups | Features | Platform |
| --- | --- | --- | --- | --- |
| AISCH | AI Search | 6 | 12 | Web / mWeb / App |
| AIREC | AI Recommendation | 6 | 11 | Web / mWeb / App |
| SUBS | Subscription Service | 8 | 15 | Web / mWeb / App + Admin |
| HOME | Personalized Homepage | 10 | 12 | Web / mWeb / App + Admin |
| SUF | Simplified User Flow | 2 | 7 | Web / mWeb / App |
| SOCIAL | Social Commerce | 3 | 7 | App + Admin |
| Total | 6 modules | 35 | 64 | — |

## 2.2  AISCH — AI Search

12 features · 6 feature groups

| Feature group | Feature | Priority |
| --- | --- | --- |
| Search Intent | Natural language query understanding | High |
| Visual Search | Take an Image — camera-based product search | High |
| Visual Search | Upload an Image — image upload-based product search | High |
| Visual Search | Search by Image — AI-powered visual product matching | High |
| Visual Search | Record Voice — voice input for product search | High |
| Visual Search | Search by Voice — speech-to-text product search | High |
| Multi-language Search | Cross-language product search | Medium |
| Search Result | Display Results — structured search result display | High |
| Search Result | Default Ranking — category-based ranking algorithm | High |
| Search Result Sponsor Display | Paid search placement with keyword targeting | High |
| Product Recommendation | View Suggestions — personalized product suggestions | Medium |
| Product Recommendation | AI Recommend — AI-driven personalized product recommendation | Medium |

## 2.3  AIREC — AI Recommendation

11 features · 6 feature groups

| Feature group | Feature | Priority |
| --- | --- | --- |
| AI Product Review Summary | View Summary — at-a-glance review summary on the PDP | High |
| AI Product Review Summary | Summarize — AI-powered review aggregation and summarization | High |
| Notification Suggestion | Send Notification — behaviour-triggered personalized push notifications | Medium |
| Cart Cross-sell | View Complementary — cart-page complementary product display | Medium |
| Cart Cross-sell | AI Recommend Complementary — AI-powered basket-based cross-sell | Medium |
| Coupons Suggestion | View Coupons — contextual coupon display on the cart | Medium |
| Coupons Suggestion | AI Recommend Coupons — personalized coupon recommendation | Medium |
| Product Suggestion | Input Requests — free-text shopping request input | High |
| Product Suggestion | AI Process & Recommend — intent-aware AI product recommendation | High |
| Shopping Suggestion | Select Shopping Idea — lifestyle-based shopping idea suggestions | High |
| Shopping Suggestion | AI Recommend Shopping Ideas — AI-generated personalized shopping inspiration | High |

## 2.4  SUBS — Subscription Service

15 features · 8 feature groups

| Feature group | Feature | Priority |
| --- | --- | --- |
| Subscription Signup & Payment | Introduce Service — subscription landing and onboarding page | High |
| Subscription Signup & Payment | Select Plan — plan selection with terms and conditions agreement | High |
| Subscription Signup & Payment | Execute Payment — multi-method subscription payment processing | High |
| Subscription Activation | Display Dashboard — subscriber My Page with plan and benefit overview | High |
| Subscription Activation | Apply Subscription Benefits — automatic benefit application at checkout | High |
| Subscription Management | Manage Payment Method — self-serve payment method management | High |
| Subscription Management | Change Plan — plan upgrade and downgrade capability | High |
| Subscription Management | Cancel Subscription — cancellation with retention flow | High |
| Subscription Auto-Renewal | Recurring Payment — automated recurring subscription billing | High |
| Subscription Auto-Renewal | Payment Failure Handling — retry logic with escalation | High |
| Subscription Benefits | Manage Plan — admin subscription plan configuration | High |
| Subscription Benefits | Configure Bonus Points — subscriber-exclusive bonus point configuration | High |
| Subscriber List Management | View Subscriber List — admin subscriber list view | High |
| Subscription Refund Management | Auto-Refund — automated subscription refund processing | High |
| Subscription Notification | Trigger In-web / App — event-triggered in-app subscription notifications | High |

## 2.5  HOME — Personalized Homepage

12 features · 10 feature groups

| Feature group | Feature | Priority |
| --- | --- | --- |
| Hero Welcome + Search | Welcome Greeting — personalized homepage greeting by user segment | High |
| Hero Welcome + Search | Search Entry — prominent search bar with quick keyword suggestions | High |
| Personalized Recommendation Feed | View Products — personalized product feed on the homepage | High |
| Personalized Recommendation Feed | Buy Again — repeat purchase shortcut module | High |
| Deals / Price Shock Section | High-visibility deals with urgency mechanics | High |
| Membership CTA Block | Guest-targeted membership acquisition block | High |
| Content (Live / Video) | Shoppable Live / Video — shoppable live and video content module | High |
| Meal / Lifestyle Inspiration | Recipe Bundle — recipe-to-cart inspiration bundle on the homepage | High |
| Personalized Banner Recommendation | Segment-based personalized banner display | High |
| Personalized Product Recommendation | AI-powered homepage product recommendation | Medium |
| Homepage Structure & Zone Management | Manage Zones — flexible homepage zone management | Medium |
| Content Scheduling & Priority | Time-based Scheduling — campaign-based content scheduling | High |

## 2.6  SUF — Simplified User Flow

7 features · 2 feature groups

| Feature group | Feature | Priority |
| --- | --- | --- |
| Simplified Purchase Process | Single-page Checkout — one-page streamlined checkout flow | High |
| Simplified Purchase Process | Delivery Speed Selector — one-tap delivery speed selection | High |
| Simplified Purchase Process | Essential Add-ons — context-aware add-on product carousel at checkout | High |
| Simplified Purchase Process | Sticky Place Order CTA — always-visible sticky checkout CTA | High |
| Simplified Signup | Quick Signup — phone-only quick signup | High |
| Simplified Signup | Zalo Availability Check — smart OTP channel selection (Zalo / SMS) | High |
| Simplified Signup | OTP Verification — phone-based OTP identity verification | High |

## 2.7  SOCIAL — Social Commerce

7 features · 3 feature groups

| Feature group | Feature | Priority |
| --- | --- | --- |
| Short-Video Feed | Display Video List — vertical short-video feed | High |
| Short-Video Feed | Display Products Tagged — shoppable product tags on video | High |
| Short-Video Feed | Add-to-cart Product Tagged — in-video add-to-cart | High |
| Short-Video Feed | Share Video — social sharing for viral product discovery | Should |
| Short-Video Management | Upload Video — admin / seller video content upload | High |
| Short-Video Management | Attach Product to Video — product tagging management for videos | High |
| Short-Video Analytics | View Tracking Reports — video performance analytics dashboard | High |

## 2.8  Smart Search — Screen-Level Test Scope  (AISCH detail)

Section 2.2 states the AISCH scope at feature level, taken from the Feature Baseline. Since that baseline was written, the module has been specified screen by screen in MART-DE03-Smart Search Storyboard-Mobile App-v0.1-20260816. This section restates the AISCH test scope at screen level so test cases can be authored directly against the storyboard. Where section 2.2 and this section differ, this section governs.

### 2.8.1  Search modes in scope

| Mode | Screen IDs | Screens | What is tested |
| --- | --- | --- | --- |
| Text search | SS-SCR-001 … 012 | 12 | Pre-search, autocomplete, spell correction, results (grid / list), cross-sell, sort, filter, post-filter, add-to-cart, zero result |
| Image search | SS-SCR-013 … 016 | 4 | Camera capture, gallery selection, recognition results, unrecognised-image error |
| Voice search | SS-SCR-017 … 019 | 3 | Listening state, voice-to-result, unclear-speech error |
| Shared components | SS-SCR-004 · SS-SCR-011 | (2) | Processing / loading state and add-to-cart toast are reused by all three modes — regression must cover all three entry paths after any change |

19 distinct screens and states. Platform under test: Mobile App (iOS / Android), 390 × 852 reference frame. The Web variant inherits the same logic with a different layout and is not covered by the storyboard — see 2.8.4.

### 2.8.2  Screen-level test scope

| Screen ID | Screen | REQ ID | Test focus | Test types |
| --- | --- | --- | --- | --- |
| SS-SCR-001 | Search — Pre-search state | FR-SP-02 | Omni-search bar, recent-keyword chips (max 10), trending keywords (Top 10), "Frequently purchased" block, quick-add (+) | Functional · Validation · Negative |
| SS-SCR-002 | Search — Autocomplete | FR-SP-01 | Suggestion list (max 10), match highlighting, 300 ms debounce, empty-response behaviour, tap vs Enter | Functional · Validation · Performance |
| SS-SCR-003 | Search — Spell correction | FR-SP-03 | Fuzzy-match banner, corrected-keyword link, no-auto-replace rule, suggestions on normalised keyword | Functional · Negative |
| SS-SCR-004 | Search — Processing (shared) | NFR-SS-01 | Shown when response > 300 ms; network-error state with Retry when > 5 s; keyword / recognition chip echoed back; never a blank screen | Exception · Performance |
| SS-SCR-005 | Search results — Grid view | FR-PR-01 / FR-PR-02 | Relevance ranking, result count, product card contents, Sponsored label, view toggle, search bar retains keyword and Mic / Camera | Functional · Validation |
| SS-SCR-006 | Search results — List view | FR-PR-02 | Same result set and ordering as grid; layout switch preserves scroll position, filters and sort | Functional · Integration |
| SS-SCR-007 | Search results — "You may also need" cross-sell | FR-PR-05 | Cross-sell block placement, source of the suggested set, add-to-cart from the block | Functional |
| SS-SCR-008 | Search results — Sort | FR-SF-01 | Sort options, single selection, result reordering, interaction with active filters | Functional · Validation |
| SS-SCR-009 | Search results — Filter sheet | FR-SF-02 | Filter attributes, multi-select, Apply / Reset, count of active filters | Functional · Validation · Negative |
| SS-SCR-010 | Search results — After filter applied | FR-SF-03 | Filter chips, result count update, removing one filter, filter persistence on a new keyword (open item) | Functional · Negative |
| SS-SCR-011 | Add to cart from results (shared) | FR-AC-01 | Quantity change, cart badge update, confirmation toast and its action button, add from grid / list / cross-sell / image / voice results | Functional · Integration |
| SS-SCR-012 | Zero result | FR-ZR-02 | Three-tier recovery: spell correction → substitute and cross-sell products → best sellers. No blank page in any path | Functional · Negative · Exception |
| SS-SCR-013 | Image search — Camera capture | FR-IS-01 | Camera permission, capture, retake, switch to gallery | Functional · Negative |
| SS-SCR-014 | Image search — Gallery selection | FR-IS-02 | Photo-library permission, selection, unsupported format and oversize handling | Functional · Validation · Negative |
| SS-SCR-015 | Image search — Recognition results | FR-IS-03 | Recognised item echoed back, result set, same sort / filter / add-to-cart behaviour as text results | Functional · Integration |
| SS-SCR-016 | Image search — Recognition error | FR-IS-04 | Blurred or unrecognised image, retry and alternative-mode exits, confidence threshold (open item) | Negative · Exception |
| SS-SCR-017 | Voice search — Listening | FR-VS-01 | Microphone permission, waveform feedback, auto-stop threshold, manual cancel | Functional · Negative |
| SS-SCR-018 | Voice search — Results | FR-VS-02 | Transcribed keyword echoed back and editable, result set identical to typing the same keyword | Functional · Integration |
| SS-SCR-019 | Voice search — Speech error | FR-VS-03 | Unclear speech, silence, background noise; retry and fall back to typing | Negative · Exception |

### 2.8.3  Rule-based test conditions

The storyboard states explicit thresholds and data rules. Each one below is a pass / fail assertion and must have at least one test case.

| No | Rule / threshold | Assertion | Screen |
| --- | --- | --- | --- |
| 1 | Autocomplete debounce | No suggestion API call is issued until 300 ms after the last keystroke | SS-SCR-002 |
| 2 | Loading display threshold | Processing screen appears only when the response exceeds 300 ms | SS-SCR-004 |
| 3 | Timeout threshold | Beyond 5 s the screen changes to a network-error message with a Retry action; a blank screen is a defect | SS-SCR-004 |
| 4 | Recent keywords | Maximum 10 chips, most recent first; the whole block is hidden when history is empty; "Clear all" removes every entry | SS-SCR-001 |
| 5 | Trending keywords | Top 10 from the last 7 days, normalised, profanity-filtered, and only keywords that return more than zero results | SS-SCR-001 |
| 6 | Frequently purchased | Logged-in only. Source: order history with status COMPLETED in the last 90 days; Top 5–10 SKUs with stock > 0 | SS-SCR-001 |
| 7 | No auto-replace | A misspelled keyword is never silently replaced; the typed string stays in the input and the correction is offered as a link | SS-SCR-003 |
| 8 | Sponsored transparency | The Sponsored label renders in every view — grid, list, cross-sell, image results and voice results | SS-SCR-005 … 007 · 015 · 018 |
| 9 | Zero-result prevention | No search path ends in an empty page; at least one of the three recovery tiers is always shown | SS-SCR-003 · 012 · 016 · 019 |
| 10 | Mode parity | A keyword reached by voice or image produces the same result set, sort, filter and add-to-cart behaviour as typing it | SS-SCR-015 · 018 |

### 2.8.4  Out of scope for Smart Search

Product detail page (PDP), Cart and Checkout screens — reached from search results but tested under their own scope.

Login and signup — covered by section 2.9.

Back-office keyword configuration and Retail Media / sponsored-slot administration.

Technical specification of the search engine itself (indexing, embedding, ranking implementation) — a separate document.

The Web / mWeb layout of Smart Search. The storyboard covers the Mobile App only; Web inherits the same logic and is added to this plan when its storyboard is issued.

## 2.9  Simplified User Flow — Requirement-Level Test Scope  (SUF detail)

Section 2.6 states the SUF scope as 7 features in 2 feature groups, taken from the Feature Baseline. MART-AN02-SRS-Simplify User Flow-v0.1-20260814 has since specified the module end to end — from first app launch to a placed order — as 6 sequential business areas containing 54 functional requirements, 12 business requirements, 34 business rules, 10 process flows, 26 screens and 5 non-functional requirements. This section restates the SUF test scope at that level. Where section 2.6 and this section differ, this section governs.

### 2.9.1  Business areas in scope

| Code | Business area | FR | ID range | Screens | Test focus |
| --- | --- | --- | --- | --- | --- |
| ONB | Onboarding | 7 | ONB-01 … 07 | 4 | Language, three system permissions, mandatory store selection, introduction carousel |
| HP | Homepage | 10 | HP-01 … 10 | 6 (+1 gate) | Header context, address create / change, service-zone and ETA resolution, the two login gates, store change, logout |
| SU | Signup | 9 | SU-01 … 09 | 3 | Phone, OTP channel (Zalo / SMS), OTP entry, PIN creation, profile, account creation, biometric offer, resume of the original action |
| LI | Login | 7 | LI-01 … 07 | 2 | Priority-ordered authentication (biometric → PIN → OTP), resume, PIN reset, attempt limit, device change |
| CT | Cart | 11 | CT-01 … 11 | 7 | Delivery / Pickup selection, service and slot rules, freeship top-up, product management, promotions, coupons, store change, lockers, checkout hand-off |
| CO | Checkout | 10 | CO-01 … 10 | 3 | Locked order review, note and packing, gift card, coupons and points, payment method, VAT invoice, policies, place order |
| Total | 6 areas | 54 | — | 26 | 10 process flows · 12 business requirements · 34 business rules · 5 NFR |

### 2.9.2  Process-flow test scenarios

Each process flow is one end-to-end test scenario. Every branch inside a flow is a separate test case.

| Flow | Scenario | Trigger / pre-condition | Requirements realised |
| --- | --- | --- | --- |
| PF-01 | Master end-to-end journey | First app launch → order placed | BR-01 … BR-04 |
| PF-02 | Onboarding | First launch, no store selected | ONB-01 … ONB-07 |
| PF-03 | Homepage context resolution | Guest on Homepage, address entered | HP-01 … HP-05, HP-08 … HP-10 |
| PF-04 | Login gate | Add to Cart, or Cart icon tapped, as Guest | HP-06, HP-07 |
| PF-05 | Signup | Phone number not yet registered | SU-01 … SU-09 |
| PF-06 | Login | Registered phone number | LI-01 … LI-07 |
| PF-07 | Cart — Delivery | Member with items in cart, address in a served zone | CT-01 … CT-08, CT-11 |
| PF-08 | Cart — Pickup | Member selects Pickup at a store | CT-02, CT-09, CT-10 |
| PF-09 | Store change inside the Cart | Serving store changed while items are in the cart | CT-07 |
| PF-10 | Checkout | Cart handed off to Checkout | CO-01 … CO-10 |

### 2.9.3  Branch and negative test conditions

| Ref | Condition | Expected system behaviour | Source |
| --- | --- | --- | --- |
| B1 | Location permission denied at Onboarding | No default store is pre-selected; the customer selects a store manually; the flow does not stop | ONB-05 · BRL-02 |
| B2 | Address outside every service area | No ETA and no delivery date shown; "This area is not served yet" plus a Change address CTA; browsing and Pickup continue normally | HP-04 · BRL-11 |
| B3 | Customer cancels at the login gate | Return to Homepage as Guest; the product is not added and the Cart does not open | HP-06 · HP-07 |
| B4 | Phone number already registered on Signup | Error shown, the number is retained, and the CTA switches to Login | SU-09 |
| B5 | Serving store changed while in the Cart | One consolidated warning listing every impact; the customer confirms Continue or Cancel | CT-07 · BRL-24 |
| B6 | Session expired at a login gate | Handled as a Guest — assumption carried in HP-07, pending OQ-04 | HP-07 |
| B7 | Wrong OTP or PIN entered repeatedly | Attempt limit and lock behaviour enforced; PIN lock forces OTP re-verification | NFR-01 · LI-06 |
| B8 | Item goes out of stock while in the cart | Out-of-stock items are separated from the buyable group and cannot be checked out | CT-05 · CT-07 |
| B9 | Customer edits the order at Checkout | The order is read-only; any change returns the customer to the Cart with selections preserved | CO-01 · BRL-31 · NFR-04 |
| B10 | Guest address created before first login | Address is stored on the device only and is synced to the account at first login | HP-05 |

### 2.9.4  Business-rule assertion groups

| Group | Rules | What must be asserted |
| --- | --- | --- |
| Access & authentication | BRL-05 … BRL-08 · BRL-13 … BRL-17 | Login is enforced at exactly two points and nowhere else; the original action is always resumed after authentication; OTP is sent over Zalo first and never falls back automatically |
| Store, address & service zone | BRL-01 … BRL-04 · BRL-09 … BRL-12 | Store selection drives catalogue, price, stock and promotion; service zone is resolved from the address; an unserved address shows no estimate at all |
| Delivery, slot, bulky & fee | BRL-18 … BRL-23 · BRL-28 … BRL-30 | Freeship thresholds, 60-Minute / Standard / Next-day eligibility, bulky-order rule (> 15 kg or a bulky-labelled item), earliest selectable day T+2 / T+4, slot capacity |
| Cart & promotion | BRL-24 · BRL-32 · BRL-34 | Consolidated store-change warning; delivery coupons and order coupons grouped separately and applied automatically; out-of-stock gift-item handling |
| Checkout integrity | BRL-31 · BRL-33 | The order total, promotion set and price cannot change between review and payment |

### 2.9.5  Screen inventory

"Redesign" means the screen exists today on lottemart.vn and its behaviour changes — regression against the current site is required. "New" means it does not exist in the As-Is flow.

| Screen ID | Screen name | Area | Realises | Type |
| --- | --- | --- | --- | --- |
| SCR-ONB-01 | Onboarding — Language selection | ONB | ONB-01 | New |
| SCR-ONB-02 | Onboarding — System permission requests | ONB | ONB-02 … 04 | New |
| SCR-ONB-03 | Onboarding — Store selection (mandatory) | ONB | ONB-05 | New |
| SCR-ONB-04 | Onboarding — Introduction carousel | ONB | ONB-06 | New |
| SCR-HOM-01 | Homepage — Guest, store context | HP | HP-01, HP-04, HP-10 | Redesign |
| SCR-HOM-02 | Homepage — Create delivery address | HP | HP-02, HP-03, HP-05 | Redesign |
| SCR-HOM-03 | Homepage — Change address | HP | HP-09 | New |
| SCR-HOM-04 | Homepage — Change store | HP | HP-08 | Redesign |
| SCR-HOM-05 | Homepage — Delivery estimate states | HP | HP-04 | New |
| SCR-HOM-06 | Homepage — Member state & logout | HP | HP-01, HP-10 | Redesign |
| SCR-AUT-01 | Login gate — Register or sign in | HP | HP-06, HP-07 | New |
| SCR-AUT-02 | Signup — Phone number & OTP | SU | SU-01 … 03, SU-09 | Redesign |
| SCR-AUT-03 | Signup — Create PIN | SU | SU-04 | New |
| SCR-AUT-04 | Signup — Profile & biometric offer | SU | SU-05 … 08 | Redesign |
| SCR-AUT-05 | Login — Authenticate | LI | LI-01 … 04, LI-06 | Redesign |
| SCR-AUT-06 | Login — Forgot PIN & reset | LI | LI-05 | New |
| SCR-CRT-01 | Cart — Standard delivery | CT | CT-01 … 06 | Redesign |
| SCR-CRT-02 | Cart — 60-Minute delivery | CT | CT-08 | New |
| SCR-CRT-03 | Cart — Next-day delivery | CT | CT-08 | New |
| SCR-CRT-04 | Cart — Pickup & locker | CT | CT-02, CT-09, CT-10 | Redesign |
| SCR-CRT-05 | Cart — Item limit & remove confirmation | CT | CT-05 | New |
| SCR-CRT-06 | Cart — Store change warning & out of stock | CT | CT-07 | New |
| SCR-CRT-07 | Cart — Slot and store selection sheets | CT | CT-08 | Redesign |
| SCR-CHK-01 | Checkout — Locked order review | CO | CO-01 … 03 | Redesign |
| SCR-CHK-02 | Checkout — Payment, points & summary | CO | CO-04 … 10 | Redesign |
| SCR-CHK-03 | Checkout — Pickup variant & compact list | CO | CO-01 | New |

### 2.9.6  Non-functional requirements in scope

| ID | Category | Requirement to be tested | Status in the SRS |
| --- | --- | --- | --- |
| NFR-01 | Security | Wrong-attempt limit on both OTP and PIN: temporary lock after N wrong OTP entries, a cap on OTP requests per period, PIN lock after N failures forcing OTP re-verification | Assumption — value pending (OQ-03) |
| NFR-02 | Security | One device holds one active biometric ticket at a time; overwriting it between accounts requires an explicit warning | Proposed — OQ-07, OQ-11 |
| NFR-03 | Privacy | The delivery address is cleared on logout; the selected store is retained | Agreed |
| NFR-04 | Data integrity | The order is locked read-only at Checkout so price, promotion set and total cannot drift between review and payment | Agreed |
| NFR-05 | Cost control | OTP is sent over Zalo before SMS and never falls back to SMS automatically | Agreed |

NFR-01 has no agreed threshold at the time of writing. Its test cases can be authored but cannot be given pass / fail criteria until OQ-03 is closed — tracked in section 13.

### 2.9.7  Out of scope for Simplified User Flow

Post-order fulfilment — picking, packing and dispatch (OMS / DMS workstream).

Order tracking and delivery status (Order Management module).

Customer service, returns and refunds.

Product listing, product detail and category browsing — covered by the Homepage and Product Card deliverables (DE02 / DE03).

Search behaviour — covered by section 2.8.

Recommendation engine behaviour — covered by DE05 Recommendation Strategy.

Loyalty tier and point accrual calculation — consumed here, defined in the membership workstream.

Back-office configuration of store radius, slot capacity and thresholds — consumed as configuration, not tested as screens.

## 2.10  Out of Scope

RECIPE — AI Recipe Shopping. Removed from the Part 1 scope; it is not covered by this Test Plan and has no test cases, traceability rows or schedule allocation here.

Any module or feature not listed in sections 2.1 to 2.9.

Module-specific exclusions are stated in sections 2.8.4 (Smart Search) and 2.9.7 (Simplified User Flow); they are not repeated here.

Non-functional targets that have no agreed acceptance threshold at the time of writing — see section 13, Open Items.

# 3.  Assumptions

Backend AI and ML services required by AI Search, AI Recommendation and Personalized Homepage are available and stable in the test environment.

Product catalog, pricing, promotion and customer profile master data meet a minimum completeness standard before test execution begins, across all six modules.

Test users, accounts and any required customer-segment, subscription or purchase-history seed data are pre-provisioned before test execution.

Where modules share underlying logic — for example the personalization and ranking logic used by both AI Search and Personalized Homepage — that logic is a single shared service rather than duplicated per module.

The Smart Search storyboard and the Simplified User Flow SRS are both at v0.1 and are not yet baselined. Test cases authored against them are provisional until each document is approved; any change is handled as a test-design change, not a defect.

The Mobile App build under test implements the same logic as the Web and mWeb builds. Where the Smart Search storyboard specifies the Mobile App only, Web coverage is added once the Web storyboard is issued.

Environment, infrastructure and test tooling are TBD at this stage and are to be confirmed with the Project Manager before the Testing phase begins.

# 4.  Dependencies

MART Online Renewal 2026 Scope and Tasks is the source of truth for in-scope features across all six modules, until a formal BRD is issued per module.

Product catalog and OMS data feed for product, price, inventory and promotion information.

Customer profile, purchase-history and subscription data source for personalization, recommendation and subscription-management logic.

MART-DE03-Smart Search Storyboard-Mobile App-v0.1-20260816 — source of the screen-level Smart Search scope in section 2.8 and the traceability rows in 11.2.

MART-AN02-SRS-Simplify User Flow-v0.1-20260814 — source of the requirement-level Simplified User Flow scope in section 2.9 and the traceability rows in 11.3.

Test environment with all six modules deployed and reachable (environment TBD).

# 5.  Test Environment

The environment and tooling below are not yet confirmed. Each TBD is tracked in section 13, Open Items.

| Component | Configuration / detail |
| --- | --- |
| Application | All six Part 1 modules — TBD (Web / mWeb / App) |
| Environment | TBD — to be confirmed with PM and Tech Lead |
| Test data | Catalog, customer profile, purchase history and subscription seed data — provisioned before execution |
| Test tools | JMeter (performance), Postman (API and integration) |
| Defect tracking | TBD — to be confirmed with PM |

# 6.  Test Approach

Testing is organised by the test types below. Each authored test case is tagged with a coverage category so that traceability and completeness can be measured per requirement.

| Test type | Approach |
| --- | --- |
| Functional | Execute positive end-to-end flows against the acceptance criteria across all six modules: AI Search, AI Recommendation, Subscription Service, Personalized Homepage, Simplified User Flow and Social Commerce. |
| Validation | Verify mandatory-field, format and business-rule validation on all input forms and requests, in every module. |
| Negative | Attempt disallowed or invalid actions and confirm correct rejection and handling, in every module. |
| Exception / Error | Simulate backend service unavailability and timeouts, and confirm clear error handling, per module. |
| Security / RBAC | Verify access control is enforced where a module exposes role- or segment-specific behaviour, for example subscription tier or customer segment. |
| Integration | Validate data contracts with the catalog / OMS and customer-profile services each module depends on, including cross-module consistency where logic is shared. |
| Performance | Measure response time and load behaviour for each module under concurrent users (targets TBD). |
| Multimodal input | Exercise text, image and voice entry paths for the same shopping intent and confirm they converge on the same result set, sort, filter and add-to-cart behaviour (sections 2.8.1, 2.8.3). |
| Flow / journey | Execute each process flow PF-01 to PF-10 end to end and each documented branch B1 to B10 as a separate case (section 2.9.2, 2.9.3). |
| Regression | For every screen marked "Redesign" in section 2.9.5, compare the To-Be behaviour against the current lottemart.vn behaviour and confirm the change is the intended one. |

# 7.  Entry & Exit Criteria

## 7.1  Entry Criteria

All six modules deployed and reachable in the test environment (environment TBD).

Test users, roles and any required seed data — purchase history, subscription state, catalog entries — provisioned for every module.

Requirements baseline reviewed and approved: 35 feature groups across six modules, plus the 19 Smart Search screens (section 2.8) and the 54 Simplified User Flow requirements over 26 screens (section 2.9). Test cases traced to requirements.

Camera, photo-library, microphone and location permissions grantable on every test device, and OTP delivery over Zalo and SMS available in the test environment.

Backend and AI services each module depends on are available, or stubbed with agreed contracts.

## 7.2  Exit Criteria

100% of planned test cases executed across all six modules.

No open Critical or High severity defects in any module; Medium and Low defects triaged with agreed dispositions.

All High-priority requirements, in every module, have at least one passing traced test case.

No search path ends in a blank screen, and no Simplified User Flow branch (B1 to B10) is left unexecuted.

Cross-module consistency checks pass where personalization or ranking logic is shared, for example AI Search versus Personalized Homepage.

# 8.  Test Schedule

All start and end dates below are TBD pending confirmation with the Project Manager. Modules may be scheduled in parallel or in sequence.

| Phase | Activity | Start | End | Owner |
| --- | --- | --- | --- | --- |
| Preparation | Requirement review, feature-baseline walkthrough across all six modules, test-data seeding, environment smoke test | TBD | TBD | BA, PM |
| Test Design | Author and review test cases and the traceability matrix per module and feature | TBD | TBD | QC Team |
| Functional Execution | Execute functional, validation and negative cases across all in-scope screens, per module | TBD | TBD | QC Team |
| Integration & Exception | Execute integration cases and exception handling for dependent services, per module | TBD | TBD | QC Team |
| Performance | Execute performance cases, based on the agreed requirement targets | TBD | TBD | QC Team |
| Closure | Defect retest, result consolidation, exit review and sign-off across all six modules | TBD | TBD | QC Team / PM |

# 9.  Risks & Mitigation

| ID | Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- | --- |
| R-01 | Backend and AI services (search, recommendation, personalization) unstable or unavailable during the test window | High | Medium | Agree service availability windows up front; use stubs with contract parity where possible |
| R-02 | Timeline, environment and test tooling not yet confirmed, risking schedule slippage across all six modules | Medium | High | Confirm timeline, environment and tooling with the PM before the Testing phase begins |
| R-03 | Catalog, customer and subscription data quality (completeness, tagging) affects test result validity | Medium | Medium | Confirm the minimum data-completeness standard with the BA before the Testing phase begins |
| R-04 | Overlapping AI and personalization logic across modules (AI Search, AI Recommendation, Personalized Homepage) diverges in ranking behaviour | Medium | Medium | Confirm with BA and PM whether ranking and personalization is one shared service; add explicit cross-module consistency test cases if so |

Any risk that materialises is transferred to PM05 Issue & Risk Register and managed there.

# 10.  Test Deliverables

MART-TE01-Test Plan-Part 1-v0.3-20260817.docx — this consolidated Test Plan.

Test case set and requirement traceability matrix, per module.

TE02 Integration Test Result — execution results, pass rate and retest outcome.

Defect log with severity, owner, status and closure record.

Closure and sign-off report against the exit criteria in section 7.2.

# 11.  Requirements & Traceability

Traceability is kept at three levels. 11.1 holds the 35 feature-level requirements that cover all six Part 1 modules. 11.2 and 11.3 add the screen and requirement level for the two modules that now have a specification. The test-case count is completed during Test Design and kept current until closure; every High-priority requirement must have at least one passing traced test case before the exit criteria in section 7.2 can be met.

### 11.1  Part 1 modules — feature-level requirements

| Req ID | Requirement | Priority | Source | Test cases | Coverage status |
| --- | --- | --- | --- | --- | --- |
| REQ-AISCH-01 | Search Intent | High | AISCH — Feature Baseline |  |  |
| REQ-AISCH-02 | Visual Search | High | AISCH — Feature Baseline |  |  |
| REQ-AISCH-03 | Multi-language Search | Medium | AISCH — Feature Baseline |  |  |
| REQ-AISCH-04 | Search Result | High | AISCH — Feature Baseline |  |  |
| REQ-AISCH-05 | Search Result Sponsor Display | High | AISCH — Feature Baseline |  |  |
| REQ-AISCH-06 | Product Recommendation | Medium | AISCH — Feature Baseline |  |  |
| REQ-AIREC-01 | AI Product Review Summary | High | AIREC — Feature Baseline |  |  |
| REQ-AIREC-02 | Notification Suggestion | Medium | AIREC — Feature Baseline |  |  |
| REQ-AIREC-03 | Cart Cross-sell | Medium | AIREC — Feature Baseline |  |  |
| REQ-AIREC-04 | Coupons Suggestion | Medium | AIREC — Feature Baseline |  |  |
| REQ-AIREC-05 | Product Suggestion | High | AIREC — Feature Baseline |  |  |
| REQ-AIREC-06 | Shopping Suggestion | High | AIREC — Feature Baseline |  |  |
| REQ-SUBS-01 | Subscription Signup & Payment | High | SUBS — Feature Baseline |  |  |
| REQ-SUBS-02 | Subscription Activation | High | SUBS — Feature Baseline |  |  |
| REQ-SUBS-03 | Subscription Management | High | SUBS — Feature Baseline |  |  |
| REQ-SUBS-04 | Subscription Auto-Renewal | High | SUBS — Feature Baseline |  |  |
| REQ-SUBS-05 | Subscription Benefits | High | SUBS — Feature Baseline |  |  |
| REQ-SUBS-06 | Subscriber List Management | High | SUBS — Feature Baseline |  |  |
| REQ-SUBS-07 | Subscription Refund Management | High | SUBS — Feature Baseline |  |  |
| REQ-SUBS-08 | Subscription Notification | High | SUBS — Feature Baseline |  |  |
| REQ-HOME-01 | Hero Welcome + Search | High | HOME — Feature Baseline |  |  |
| REQ-HOME-02 | Personalized Recommendation Feed | High | HOME — Feature Baseline |  |  |
| REQ-HOME-03 | Deals / Price Shock Section | High | HOME — Feature Baseline |  |  |
| REQ-HOME-04 | Membership CTA Block | High | HOME — Feature Baseline |  |  |
| REQ-HOME-05 | Content (Live / Video) | High | HOME — Feature Baseline |  |  |
| REQ-HOME-06 | Meal / Lifestyle Inspiration | High | HOME — Feature Baseline |  |  |
| REQ-HOME-07 | Personalized Banner Recommendation | High | HOME — Feature Baseline |  |  |
| REQ-HOME-08 | Personalized Product Recommendation | Medium | HOME — Feature Baseline |  |  |
| REQ-HOME-09 | Homepage Structure & Zone Management | Medium | HOME — Feature Baseline |  |  |
| REQ-HOME-10 | Content Scheduling & Priority | High | HOME — Feature Baseline |  |  |
| REQ-SUF-01 | Simplified Purchase Process | High | SUF — Feature Baseline |  |  |
| REQ-SUF-02 | Simplified Signup | High | SUF — Feature Baseline |  |  |
| REQ-SOCIAL-01 | Short-Video Feed | High | SOCIAL — Feature Baseline |  |  |
| REQ-SOCIAL-02 | Short-Video Management | High | SOCIAL — Feature Baseline |  |  |
| REQ-SOCIAL-03 | Short-Video Analytics | High | SOCIAL — Feature Baseline |  |  |

### 11.2  Smart Search — screen-level coverage  (source: DE03 Storyboard v0.1)

| Req ID | Source REQ ID | Requirement | Priority | Screens |
| --- | --- | --- | --- | --- |
| REQ-SS-01 | FR-SP-02 | Pre-search entry: recent, trending, frequently purchased | High | SS-SCR-001 |
| REQ-SS-02 | FR-SP-01 | Autocomplete suggestions with 300 ms debounce | High | SS-SCR-002 |
| REQ-SS-03 | FR-SP-03 | Spell correction, suggest-only (no auto-replace) | High | SS-SCR-003 |
| REQ-SS-04 | NFR-SS-01 | Processing state and timeout handling (shared by 3 modes) | High | SS-SCR-004 |
| REQ-SS-05 | FR-PR-01 / 02 | Result ranking and grid / list presentation | High | SS-SCR-005, 006 |
| REQ-SS-06 | FR-PR-05 | Cross-sell block on the results page | Medium | SS-SCR-007 |
| REQ-SS-07 | FR-SF-01 | Sort | High | SS-SCR-008 |
| REQ-SS-08 | FR-SF-02 / 03 | Filter sheet and post-filter result state | High | SS-SCR-009, 010 |
| REQ-SS-09 | FR-AC-01 | Add to cart from any result surface | High | SS-SCR-011 |
| REQ-SS-10 | FR-ZR-02 | Zero-result three-tier recovery | High | SS-SCR-012 |
| REQ-SS-11 | FR-IS-01 … 04 | Image search: capture, gallery, results, error | High | SS-SCR-013 … 016 |
| REQ-SS-12 | FR-VS-01 … 03 | Voice search: listening, results, error | High | SS-SCR-017 … 019 |

REQ IDs FR-SP-01 / 02, FR-SF-01, FR-PR-01 / 02 / 05 and FR-ZR-02 come from the Figma Logic section; the remainder were coined by the storyboard and must be reconciled with the Smart Search BRD before this traceability is baselined — Open Item 9.

### 11.3  Simplified User Flow — requirement-level coverage  (source: AN02 SRS v0.1)

| Req ID | Source FR | Requirement | Priority | Screens | Flow |
| --- | --- | --- | --- | --- | --- |
| REQ-SUF-01 | ONB-01 … 07 | Onboarding: language, permissions, mandatory store, carousel | Must / Should | SCR-ONB-01 … 04 | PF-02 |
| REQ-SUF-02 | HP-01 … 05 | Homepage context: header, address lifecycle, delivery estimate | Must | SCR-HOM-01, 02, 05 | PF-03 |
| REQ-SUF-03 | HP-06, HP-07 | Login gate at Add to Cart and at Cart entry | Must | SCR-AUT-01 | PF-04 |
| REQ-SUF-04 | HP-08 … 10 | Store change, address change, logout | Must | SCR-HOM-03, 04, 06 | PF-03 |
| REQ-SUF-05 | SU-01 … 09 | Signup: phone, OTP channel, OTP, PIN, profile, biometric, resume | Must | SCR-AUT-02 … 04 | PF-05 |
| REQ-SUF-06 | LI-01 … 07 | Login: biometric → PIN → OTP, reset, attempt limit, device change | Must | SCR-AUT-05, 06 | PF-06 |
| REQ-SUF-07 | CT-01 … 06 | Cart: entry, Delivery / Pickup, freeship top-up, filters, products, promotions | Must | SCR-CRT-01, 05 | PF-07 |
| REQ-SUF-08 | CT-07 | Store change inside the Cart — consolidated warning | Must | SCR-CRT-06 | PF-09 |
| REQ-SUF-09 | CT-08 | Service, slot and Next-day rules | Must | SCR-CRT-02, 03, 07 | PF-07 |
| REQ-SUF-10 | CT-09, CT-10 | Pickup rules and lockers | Should | SCR-CRT-04 | PF-08 |
| REQ-SUF-11 | CT-11 | Checkout hand-off | Must | SCR-CRT-01 | PF-07 |
| REQ-SUF-12 | CO-01 … 03 | Locked order review, note, packing | Must | SCR-CHK-01, 03 | PF-10 |
| REQ-SUF-13 | CO-04 … 07 | Gift card, coupons and points, payment method, VAT invoice | Must | SCR-CHK-02 | PF-10 |
| REQ-SUF-14 | CO-08 … 10 | Final summary, policies, place order | Must | SCR-CHK-02 | PF-10 |
| REQ-SUF-15 | NFR-01 … 05 | Security, privacy, data integrity and cost-control requirements | Must | SCR-AUT-02, 05 · SCR-CHK-01 | PF-05, 06, 10 |

Must / Should priorities are a BA proposal in the SRS and are pending Product Owner confirmation (OQ-24) — Open Item 17.

# 12.  Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| Business Analyst | Owns the requirements; reviews test coverage and approves traceability. |
| QC Team | Owns this test plan, the schedule and the entry / exit gates. Authors and executes test cases, raises defects and manages the defect life cycle. |
| Developer | Fixes defects, and supports the environment and interface stubs. |
| Project Manager | Approves go / no-go against the exit criteria and manages stakeholder sign-off. |

# 13.  Open Items

Every item below is unresolved at v0.2. Each one blocks either the schedule or the acceptance of a result, and must be closed before the Testing phase begins.

| No | Open item | Owner | Decision needed by | Impact if unresolved |
| --- | --- | --- | --- | --- |
| 1 | Test schedule — start and end dates for all six phases in section 8 | PM | Before Test Design starts | Test Design and resourcing cannot be committed |
| 2 | Test environment — URL, deployment target and access for the six modules | PM / Tech Lead | Before Preparation starts | No environment smoke test, execution cannot start |
| 3 | Defect tracking tool and workflow | PM / QC | Before execution starts | Defects cannot be raised or tracked consistently |
| 4 | Performance targets — response time and concurrent-user thresholds per module | BA / Tech Lead | Before Test Design starts | Performance cases have no pass / fail criterion |
| 5 | Minimum data-completeness standard for catalog, customer and subscription data | BA | Before Preparation starts | Personalization and recommendation results cannot be judged valid |
| 6 | Whether ranking and personalization is one shared service across modules | BA / Tech Lead | Before Test Design starts | Cross-module consistency cases cannot be scoped (risk R-04) |
| 7 | BA owner for the Part 1 test effort | PM | Before Test Design starts | No named reviewer for traceability approval |
| 8 | Acceptance criteria for AI output quality — relevance and ranking accuracy | BA / QC | Before Test Design starts | AI features can only be smoke-tested, not accepted |
| 9 | Smart Search REQ-ID reconciliation — several FR IDs were coined by the storyboard and do not exist in a BRD | BA | Before Test Design starts | Traceability in 11.2 cannot be baselined; duplicate or orphan requirements |
| 10 | Technical thresholds for Smart Search — fuzzy-match distance, image-recognition confidence, voice auto-stop | BA / Tech Lead | Before Test Design starts | Cases for SS-SCR-003, 016 and 019 have no pass / fail criteria |
| 11 | Are active filters retained when the customer enters a new keyword | BA / Design | Before Test Design starts | Expected result for SS-SCR-010 is undefined |
| 12 | "Frequently purchased" behaviour for guests — hidden entirely, or replaced by another block | LOTTE MART / PO | Before execution starts | Guest path on SS-SCR-001 cannot be verified |
| 13 | Sponsored slot placement rules — fixed position or ranking-dependent | LOTTE MART / BA | Before Test Design starts | Ad-transparency assertion in 2.8.3 cannot be made exact |
| 14 | Two Zero-Result blocks are hidden in the current design ("similar keywords", "you may need") | Design | Before Test Design starts | Tier 2 of the zero-result recovery cannot be tested |
| 15 | OTP and PIN wrong-attempt limits and lock duration (SRS OQ-03) | Security / Dev | Before Test Design starts | NFR-01 has no threshold; B7 has no pass / fail criteria |
| 16 | Which system owns slot capacity and Next-day date configuration (SRS OQ-12) | SI / Dev | Before Preparation starts | CT-08 integration cases cannot be scoped |
| 17 | Confirmation of Must / Should priorities across the Simplified User Flow (SRS OQ-24) | PO | Before Test Design starts | Priority column in 11.3 is provisional; exit criteria on High-priority coverage cannot be applied |
| 18 | Complete locker rules — selection, holding period, cost, no-show (SRS OQ-23) | LOTTE MART | Before Test Design starts | SCR-CRT-04 state B cannot be tested |
| 19 | Carton packing fee and the complete promotion-type catalogue (SRS OQ-16, OQ-17) | LOTTE MART | Before Test Design starts | CO-08 total calculation and CT-06 promotion cases cannot be verified |
| 20 | Web / mWeb storyboard for Smart Search | BA / Design | Before Web execution starts | Only the Mobile App is covered by section 2.8; Web has no screen baseline |